## Slide 1
CAMPUSFIT
Project Progress Update
Frontend build is complete — 19 screens across onboarding, tracking, exploration, and community. Backend integration starts now.
Status: Frontend complete · Backend integration in progress

## Slide 2
What is CampusFit
A campus-only app that turns everyday movement into a game, backed by real GPS routes and a verified student community.
Gamified Routes
Walking and running routes are broken into physical QR checkpoints — "FitTrips" and quests that reward exploring real campus landmarks.
Verified Community
.edu email or student ID verification keeps every club, leaderboard, and feed campus-only and trustworthy.
Social Competition
Clubs, streaks, ranks, and short-form FitClips videos turn individual workouts into shared, competitive moments.
02

## Slide 3
Frontend: Complete
Every core flow has been designed and built end to end, on a consistent design system.
19
SCREENS BUILT
6
CORE FLOWS
1
DESIGN SYSTEM
Design system locked
Outfit typeface throughout
Material Symbols icon set
MD3-style color tokens
Consistent card + radius system
Reusable nav shell
Onboarding & Auth
6 screens
Home & Tracking
2 screens
Explore & Routes
2 screens
Social / FitClips
2 screens
Community & Clubs
3 screens
Settings & Support
4 screens
03

## Slide 4
The 19 Screens
Grouped by flow — from first sign-up to daily use.
Onboarding & Auth
Welcome
Create Account
Sign In
Student Verification
OTP Verification
Goal Selection
Home & Tracking
Dashboard (steps, next class)
Activity Statistics
Explore & Routes
FitTrip Route Explorer
Live Map & QR Quests
Social / FitClips
FitClips Feed v1
FitClips Video Reels
Community & Clubs
Explore (Clubs/Routes/Students)
Profile
Club Elite Dashboard
Settings & Support
Settings
Help Center
Report a Problem
Report Received
04

## Slide 5
Tech Stack
Mobile-first, TypeScript throughout, with Supabase as the backend layer.
React Native + Expo
Built
Cross-platform mobile app, built and tested across the full screen set.
TypeScript
Built
Typed components and navigation across every screen and flow.
Supabase (Postgres + Auth)
Next
Planned backend: auth, database, storage, and realtime for live maps and leaderboards.
REST / Realtime APIs
Next
Connecting screens to live data — QR check-ins, club stats, FitClips feed.
05

## Slide 6
What's Next: Backend Integration
Every screen already exists — the next phase wires each one to real data via Supabase.
Auth & Verification
Student email / ID verification, OTP, and session handling for Sign In, Create Account, and Verification screens.
Core Data Models
Users, routes, checkpoints, clubs, and activity logs — the tables that power Dashboard and Activity Statistics.
QR Checkpoint Logic
Server-side validation of scans for the Live Map quest flow, tied to FitTrip routes and progress tracking.
Realtime Feeds
Live leaderboards, club rankings, and the FitClips feed, using Supabase realtime subscriptions.
06

## Slide 7
Roadmap
Design
Figma screen audit, design system
Frontend
19 screens built in React Native
Backend
Supabase auth, data, realtime
Integration
Wire screens to live data
Testing
QA across devices & flows
Submission
Final polish & demo
We are here
07

## Slide 8
Frontend done. Backend next.
CampusFit is ready to move from static screens to a fully connected app — Supabase integration starts now.
CampusFit